pmu.sg   BCA Site Diary — Regulation 22 Compliant

Report Date: 2026-04-06   |   Project: Toa Payoh Integrated Hub — Block A   |   Generated: 06/04/2026, 5:50:11 am

PROJECT INFORMATION

Project ID: Toa Payoh Integrated Hub — Block A

Report Date: 2026-04-06

Submission: 06/04/2026, 5:49:43 am

Weather (AM): Fine

Weather (PM): —

Weather Impact: —

MANPOWER — EPSS COMPLIANCE

| Worker ID | Trade Code | Trade | Time In | Time Out | Hours |
| --- | --- | --- | --- | --- | --- |
| SXXXX001A | RC01 | Reinforced Concrete Work | 08:00 | 17:00 | 9 |
| SXXXX002A | RC01 | Reinforced Concrete Work | 08:00 | 17:00 | 9 |
| SXXXX003A | RC01 | Reinforced Concrete Work | 08:00 | 17:00 | 9 |
| SXXXX004A | RC01 | Reinforced Concrete Work | 08:00 | 17:00 | 9 |
| SXXXX005A | RC01 | Reinforced Concrete Work | 08:00 | 17:00 | 9 |
| SXXXX006A | RC01 | Reinforced Concrete Work | 08:00 | 17:00 | 9 |
| SXXXX007A | CR01 | Carpentry Work | 08:00 | 17:00 | 9 |
| SXXXX008A | CR01 | Carpentry Work | 08:00 | 17:00 | 9 |
| SXXXX009A | CR01 | Carpentry Work | 08:00 | 17:00 | 9 |
| SXXXX010A | CR01 | Carpentry Work | 08:00 | 17:00 | 9 |

SITE ACTIVITIES — REGULATION 22

Block A, Level 12

Rebar / Reinforced Concrete Work

Status: In Progress   Verified by: RE John — inspected and passed at 14:00

Block A, Level 12

Formwork

Status: In Progress   Verified by: RE John — inspected and passed at 14:00

INSTRUCTIONS RECEIVED

› RE John inspected Block A Level 12 rebar and formwork at 14:00 — passed.

LOGISTICS & MATERIALS

| Item | Qty | Unit | DO Number | Status |
| --- | --- | --- | --- | --- |
| Rebar (Steel Reinforcement Bar) | 8 | tonnes | DO-2024-901 | Delivered |

AGENTIC AUDIT TRAIL — IMDA GOVERNANCE FRAMEWORK

Input Type: WhatsApp

AI Confidence: 78%

AI Flags: Entity_Recognition_Success, Compliance_Mapping_Confirmed, Incomplete_Data

Raw Transcript: Today level 12 blk A ada 6 org RC workers n 4 formwork. 
8am-5pm. 今天天气好. 
Rebar 8 tan sampai DO-2024-901 Metric Steel.
RE John check 2pm ok passed.

HUMAN VALIDATION & SIGN-OFF

Status: Pending Human Validation — Not Yet Submitted to BCA

Validated by: ___________________________________   NRIC: _______________

Date & Time: ___________________________________   Signature: _______________